SUPPLEMENTAL SPECIFICATIONS

FOR

ELK CREEK BRIDGE REPLACEMENT

SWEENEY HILL ROAD

Nez Perce Tribe

Department of Fisheries Resource Management

Idaho County, Idaho

Prepared by:

GREAT WEST ENGINEERING, INC.

2501 Belt View Drive

Helena, MT 59601

Table of Contents

Preface	2

101 – Terms, Format, and Definitions	3

102 – Bid, Award, and Execution of Contract	6

103 - Scope of Work	7

104 - Control of Work	8

105 - Control of Material	9

106 - Acceptance of Work	10

107 - Legal Relations and Responsibility to the Public	12

108 - Prosecution and Progress	13

109 - Measurement and Payment	14

109 - Mobilization	16

152 - Construction Survey and Staking	17

153 - Contractor Quality Control	22

155 - Schedules for Construction Contracts	26

156 - Public Traffic	27

157 - Soil Erosion and Sediment Control	29

203 - Removal of Structures and Obstructions	30

204 - Excavation and Embankment	31

208 - Structure Excavation and Backfill for Selected Major Structures	43

251 - Riprap	44

272 – Geocell Abutment Stabilization	45

302 - Minor Crushed Aggregate	47

553A – Precast Concrete Structures	48

555 – Steel Structures	51

617 - Guardrail	53

622 – Rental Equipment	54

625 – Turf Establishment	55

626 – Plants, Trees, Shrubs, Vines and Groundcovers	57

648 - Stream Simulation	59

703 - Aggregate	61

705 - Rock	66

736 – Geocell	68

# Preface

Preface_wo_10_23_2019

Delete all but the first paragraph and add the following:

The Nez Perce Tribe will utilize FP-14 specifications and these supplements for construction of this project. As enforcement of this contract will be facilitated by the Tribe, all references within these FSSS’s and the FP-14 should be considered interchangeable between the definition of Owner (Nez Perce Tribe), Contracting Officer (CO) and Contracting Officers Representative (COR).

# 101 – Terms, Format, and Definitions

101.01_National_11_9_2016

Add the following paragraph to Subsection 101.01:

## 101.01 Meaning of Terms.

Delete all references to the TAR (Transportation Acquisition Regulations) in the specifications.

101.03_National_11_9_2016

Add the following to Subsection 101.03:

## 101.03 Abbreviations.

(a) Acronyms.

AGAR — Agriculture Acquisition Regulations

AFPA — American Forest and Paper Association

FSAR — Forest Service Acquisition Regulations

MSHA — Mine Safety and Health Administration

NESC — National Electrical Safety Code

WCLIB — West Coast Lumber Inspection Bureau

(f) Miscellaneous unit abbreviations.

MP	—	milepost			location

ppm	—	parts per million		volume

STA		station				location

101.04_National_9_5_2018

Make the following changes to Subsection 101.04:

## 101.04 Definitions.

Delete these definitions and replace the following:

Bid Schedule — The Schedule of Items.

Bridge — A structure, including supports, erected over a depression or an obstruction such as water along a road, a trail, or a railway and having a deck for carrying traffic or other loads.

Contractor — The individual or legal entity contracting with the Government for performance of prescribed work.  In a timber sale contract, the contractor is the “Purchaser”.

Culvert — Any structure with a bottom, regardless of fill depth, depth of invert burial, or presence of horizontal driving surface, or any bottomless (natural channel) structure with footings that will not have wheel loads in direct contact with the top of the structure.

Drawings — (Public Works Contracts) Design sheets or fabrication, erection, or construction details submitted to the CO by the Contractor according to FAR Clause 52.236-21 Specifications and Drawings for Construction. Also refers to submissions and submittals.

Notice to Proceed — (Public Works Contracts) Written notice to the Contractor to begin the contract work.

Right-of-Way — A general term denoting (1) the privilege to pass over land in some particular line (including easement, lease, permit, or license to occupy, use, or traverse public or private lands), or (2) Real property necessary for the project, including roadway, buffer areas, access, and drainage areas.

Solicitation—(Public Works Contracts) The complete assembly of documents (whether attached or incorporated by reference) furnished to prospective bidders.

Add the following definitions:

Adjustment in Contract Price — “Equitable adjustment,” as used in the Federal Acquisition Regulations, or “construction cost adjustment,” as used in the Timber Sale Contract, as applicable.

Change — “Change” means “change order” as used in the Federal Acquisition Regulations, or “design change” as used in the Timber Sale Contract.

Forest Service — The United States of America, acting through the Forest Service, U.S. Department of Agriculture.

Neat Line — A line defining the proposed or specified limits of an excavation or structure.

Pioneer Road — Temporary construction access built along the route of the project.

Purchaser — The individual, partnership, joint venture, or corporation contracting with the Government under the terms of a Timber Sale Contract and acting independently or through agents, employees, or subcontractors.

Protected Streamcourse — A drainage shown on the plans or timber sale area map that requires designated mitigation measures.

Road Order — An order affecting and controlling traffic on roads under Forest Service jurisdiction. Road Orders are issued by a designated Forest Officer under the authorities of 36 CFR, part 260.

Shop Drawings — (Timber and Stewardship Contracts) Referred to as “Drawings” in FP-14,  include drawings, diagrams, layouts, schematics, descriptive literature, illustrations, lists or tables, performance and test data, and similar materials furnished by Purchaser to explain in detail specific portions of the work required by the contract.

Utilization Standards —

The minimum size and percent soundness of trees described in Public Works contract specifications or Timber Sale and IRTC contract provisions to determine merchantable timber.

Add Figure 101-1—Illustration of road structure terms:

Figure 101-1—Illustration of road structure terms.

# 102 – Bid, Award, and Execution of Contract

102.00_National_11_9_2016

Delete Section 102 in its entirety.

## Delete Section 102.

# 103 - Scope of Work

103.00_National_11_9_2016

Delete all of Section 103 except Subsection 103.01 Intent of Contract.

## Delete Subsections 103.02, 103.03, 103.04, 103.05.

# 104 - Control of Work

104.00_National_11_9_2016

Delete Subsections 104.01, 104.02, and 104.04.

## Delete Subsections 104.01, 104.02, 104.04.

104.06_Project_1_31_2024

Add the following to Subsection 104.06:

## 104.06 Use of Roads by Contractor.

The Contractor is authorized to use roads under the jurisdiction of Idaho County or as shown on the plans for all activities necessary to complete this contract, when such use will not damage the roads or County resources, and when traffic can be accommodated safely.

# 105 - Control of Material

105.02_National_2_25_2019

Add the following to Subsection 105.02c:

## 105.02(c) Contractor-located sources.

All material (e.g., soil, gravel, sand, borrow, aggregate, etc.) incorporated into the work shall be weed-free.  The Owner may request written documentation of methods used to determine the weed-free status of any and all materials furnished by the contractor.   Contractor-provided expertise and methods to establish weed-free status must be appropriate for the weeds of concern in the local area.   The following applies to this contract:

The owner may inspect proposed sources to determine weed-free status.  Provide the Owner written notification of proposed material sources 21 days prior to use.  Written approval of the specific source will be provided to the contractor by the CO. If weed species are present in the proposed source, appropriate mitigation measures may allow conditional use of the source as required by the Owner.

Roadway Embankment Source – Commercial Source and Owner Furnished – The Contractor may use suitable onsite material from structure excavation and roadway excavation for embankment construction.  Additional embankment material needed for roadway improvements shall be contractor furnished.  All material must be approved by the Owner before placement.

Structural Backfill Source – Commercial Source and Owner Furnished – The Contractor may use suitable onsite material from structure excavation for structural backfill.  Additional structural backfill material needed for improvements shall be contractor furnished.  All material must be approved by the Owner before placement.

# 106 - Acceptance of Work

106.01_National_7_18_2017

Delete Subsection 106.01 and replace with the following:

## 106.01 Conformity with Contract Requirements.

Follow the requirements of FAR Clause 52.246-12 Inspection of Construction.

References to standard test methods of AASHTO, ASTM, GSA, and other recognized standard authorities refer to the methods in effect on the date of solicitation for bids.

Perform all work to the lines, grades, cross-sections, dimensions, and processes or material requirements shown on the plans or specified in the contract.

Incorporate manufactured materials into the work according to the manufacturer’s recommendations or to these specifications, whichever is more strict.

Plan dimensions and contract specification values are the values to be strived for and complied with as the design values from which any deviations are allowed.  Perform work and provide material that is uniform in character and reasonably close to the prescribed value or within the specified tolerance range.  The purpose of a tolerance range is to accommodate occasional minor variations from the median zone that are unavoidable for practical reasons.

When standard manufactured items are specified (such as fence, wire, plates, rolled shapes, pipe conduits, etc., that are identified by gauge, unit mass, section dimensions, etc.), the identification will be considered to be nominal masses or dimensions.  Unless specific contract tolerances are noted, established manufacturing tolerances will be accepted.

The Government may inspect, sample, or test all work at any time before final acceptance of the project.  When the Government tests work, copies of test reports are furnished to the Contractor upon request.  Government tests may or may not be performed at the work site.  If Contractor testing and inspection is verified by the Government, the Contractor’s results may be used by the Government to evaluate work for acceptance.  Do not rely on the availability of Government test results for process control.

Acceptable work conforming to the contract will be paid for at the contract unit bid price.  Four methods of determining conformity and accepting work are described in Subsections 106.02 to 106.05 inclusive.  The primary method of acceptance is specified in each Section of work.  However, work may be rejected at any time it is found by any of the methods not to comply with the contract.

Remove, repair, or replace work that does not conform to the contract, or to prevailing industry standards where no specific contract requirements are noted. Removing, repairing, or replacing work; providing temporary traffic control; and any other related work to accomplish conformity will be at no cost to the Government.

(a)  Disputing Government test results. If the accuracy of Government test results is disputed, promptly inform the CO.  If the dispute is unresolved after reasonable steps are taken to resolve the dispute, further evaluation may be obtained by written request.  Include a narrative describing the dispute and a proposed resolution protocol that addresses the following:

Sampling method;

Number of samples;

Sample transport;

Test procedures;

Testing laboratories;

Reporting;

Estimated time and costs; and

Validation process.

If the evaluation requires additional sampling or testing be performed, mutually agree with the Government on witnessing procedures and on sampling and testing by a third party laboratory.  Use a third party laboratory accredited by the AASHTO accreditation program.  Provide proof of the laboratory’s accreditation for the test procedures to be used.  Do not use the same laboratory that produced the disputed Government test results or that produced the test results used as a basis for the dispute.

The CO will review the proposed resolution protocol and may modify it before final approval and execution.

The Government will use the approved resolution protocol test results to determine the validity of the disputed testing.  If the Government test results are validated, the Contractor will be responsible for all costs associated with developing and performing the resolution protocol.  If the Government test results are not validated, the Government will be responsible for all costs associated with developing and performing the resolution protocol.  If the validity of the Government test results cannot be determined, the Contractor and Government will equally share all costs associated with developing and carrying out the resolution protocol.

(b)  Alternatives to removing and replacing non-conforming work.  As an alternative to removal and replacement, the Contractor may submit a written request to:

- Have the work accepted at a reduced price; or

- Be given permission to perform corrective measures to bring the work into conformity.

The request must contain supporting rationale and documentation.  Include references or data justifying the proposal based on an evaluation of test results, effect on service life, value of material or work, quality, aesthetics, and other tangible engineering basis.  The CO will determine disposition of the nonconforming work.

106.02_National_11_9_2016

Delete Subsection 106.02 and replace with the following:

## 106.02 Visual Inspection.

Acceptance is based on visual inspection of the work for compliance with the specific contract requirements. Use prevailing industry standards in the absence of specific contract requirements or tolerances.

# 107 - Legal Relations and Responsibility to the Public

107_Project_1_31_2024

Delete Section 107 in its entirety.

## Delete Section 107

# 108 - Prosecution and Progress

108.00_National_11_9_2016

Delete Section 108 in its entirety.

## Delete Section 108.

# 109 - Measurement and Payment

109.00_National_11_9_2016

Delete Subsections 109.06, 109.07, 109.08, and 109.09:

## Delete Subsections 109.06, 109.07, 109.08, 109.09.

109.01_National_2_22_2019

Delete the third paragraph and Table 109-1 of Subsection 109.01 and replace with the following:

## 109.01 Measurement of Work.

Take measurements as described in Subsection 109.02 unless otherwise modified by the Measurement Subsection of the section controlling the work being performed.  Table 109-1 indicates the accuracy required for quantities of the various pay units used in the Schedule of Items.  Use this guide to determine the decimal placement in the final payment.

Table 109-1

Decimal Accuracy of Quantities for Final Payment

| Pay Item | Level of Precision |
| --- | --- |
| Linear Foot | 1 |
| Exception--Timber, Steel, and concrete Piles | 0.1 |
| Station | 0.1 |
| Mile | 0.01 |
| Square Foot | 0.1 |
| Square Yard | 0.1 |
| Each | 1 |
| Acre | 0.01 |
| Gallon | 1 |
| M-Gals. | 0.1 |
| Cubic Yard | 1 |
| Exception--Structure Excavation; Sheathing Materials; Bedding, Bed Course, and Backfill Materials; Gabions; | 0.1 |
| Exception--Concrete; Masonry | 0.01 |
| Pound | 1 |
| Ton | 0.1 |
| Exception--Calcium Chloride; Sodium Chloride; Hydrated Lime; Bituminous Materials; Pavements; Bed Course Materials | 0.01 |
| Hour | 0.1 |
| MFBM | 0.01 |
| Station Yard | 1 |
| Cubic Yard Mile | 1 |
| Ton Mile | 1 |

109.02_National_11_9_2016

Add the following sentence to Subsection 109.02(b):

## 109.02 Measurement Terms and Definitions.

(b) Contract quantity.

Contract quantities will be adjusted only when there are errors in the original design of 15% or more.

# 109 - Mobilization

109.00_National_11_9_2016

Add the following paragraphs at the end of Subsection 151.01:

## 151.01 Description

A preliminary construction schedule shall be submitted 7 days prior to the preconstruction meeting.

All temporary or portable signs shall be included as a subsidiary item to section 151. Signs and sign placement shall meet the requirements of the “MANUAL ON UNIFORM TRAFFIC CONTROL DEVICES” (MUTCD), published by the U.S. Department of Transportation, Federal Highway Administration. Work on the project shall not be started until all required signs are in place and approved by the Owner.

Work also includes cleaning all construction equipment prior to entry on to the project site.   Remove all dirt, plant parts and material that may carry noxious weed seeds into the area.  Only construction equipment inspected by the Tribe will be allowed to operate within the project area.  Treat subsequent move-ins of equipment the same as the initial move-in.  Clean truck beds and dump boxes hauling to the project site prior to entering the work area.  The Contractor shall give the Tribe at least 24 hours advance notification when equipment is ready for inspection.  The location for inspection shall be as agreed upon in the preconstruction meeting.

# 152 - Construction Survey and Staking

152.00_Project_1_5_2024

Delete Section 152 in its entirety and replace with the following.

## Section 152. — Construction Survey and Staking

Description

152.01 This work consists of performing surveying, staking, calculating, and recording data for the control of work. See FAR Clause 52.236-17 Layout of Work.

Construction Requirements

152.02 Qualifications. Provide a PE or Licensed surveyor licensed in the state where the survey and staking will be performed.

152.03 Submittals. Submit the following at the preconstruction conference:

Include the following when Automated Machine Guidance (AMG) methods are used:

(a) Contractor quality control plan. Comply with Section 153 and describe procedures for checking, mechanical calibration, and maintenance of both survey and construction equipment. Include the frequency and types of checks performed.

Include a price breakdown by individual tasks when construction survey and staking is paid by the lump sum for use in making progress payments and price adjustments.

152.04 General. Conform to the following:

- Personnel. Provide a crew supervisor on the project whenever surveying and staking is in progress.

- Equipment. Furnish survey instruments and supporting equipment capable of achieving the specified tolerances.

- Construction equipment controlled with a Global Positioning System (GPS) and Robotic Total Station (RTS) machine guidance system may be used in the construction of subgrade, subbase, and base aggregate courses, or other construction operations when approved.

- Material. Furnish acceptable tools and supplies of the type and quality suitable for survey work. Furnish stakes and hubs of sufficient length to provide a solid set in the ground with sufficient surface area above ground for necessary legible and durable markings.

Include staking activities in the construction schedule required under Section 155. Include the dates and sequence of each staking activity.

The Government will provide horizontal and vertical control points, and will provide data for use in establishing control for completion of each element of the work.

Data relating to horizontal and vertical alignment, theoretical slope stake catch points, and other design data will be furnished. Reformatting and additional calculations may be required for the convenient use of the Government-furnished data. Provide immediate notification of apparent errors in the initial staking or in the Government-furnished data.

Record survey and measurement field data in an approved format. Submit as-staked data and corrections made to the Government-furnished survey data. Submit survey and measurement data at least weekly. Field data and supporting documentation become the property of the Government upon completion of the work.

Discuss and coordinate the following with the CO before surveying or staking:

(1) Surveying and staking methods;

(2) Stake marking;

(3) Grade control for courses of material;

(4) Referencing;

(5) Structure control;

(6) Field staking data;

(7) Localization of the GPS systems to the Government-established control points; and

(8) Other procedures and controls necessary for the work.

Do not start work until staking or three-dimensional (3D) verification data for the affected work has been approved.

Preserve initial reference and control points. Notify the CO of missing control points or stakes at least 10 days before beginning construction. The Government will reestablish control points missing before the beginning of construction.

Acceptance of the construction staking does not relieve the Contractor of responsibility for correcting errors discovered during the work and for bearing additional costs associated with the error.

Maintain legibility of stake markings for the duration of the project or until notified in writing the stakes are no longer needed. Replace stakes if necessary to ensure markings are maintained.

Remove and dispose of flagging, paint, lath, stakes, and other staking material after the project is complete.

152.05 Survey and Staking Requirements. Perform survey, staking, recording of data, and calculations as necessary to construct the project from the initial layout to final completion. Survey and set stakes to the tolerances in Table 152-1. Reset stakes, refine 3D data, or both as many times as necessary to construct the work.

- Control points. Relocate initial horizontal and vertical control points in conflict with construction to areas that will not be disturbed by construction operations. Furnish the coordinates, elevations, and supporting documentation for the relocated points before the initial points are disturbed. Set durable monuments for survey control that uniquely identify the points.

- Centerline establishment. Establish or reestablish centerline at roadway design cross-section locations and as necessary to construct the work. Reestablish the centerline when construction survey and staking work does not meet the tolerances.

- Slope and references stakes. Perform the following:

(1) 	Conventional survey methods. Verify and set slope stakes on both sides of centerline at the theoretical catch point. If the theoretical catch point is not within a tolerance of 0.5 feet (150 millimeters), perform original ground topographic verification according to Subsection 152.05(c). Set the slope stake at the actual intersection of the design roadway slope with the natural ground-line. Set reference stakes outside the clearing limits. Include reference points and slope-stake information on the reference stakes.

Establish slope stakes in the field as the actual point of intersection of the design roadway slope with the natural ground-line when theoretical catch point information is not available.

- Clearing and grubbing limits. Set clearing and grubbing limits on both sides of centerline based on the actual slope-stake locations.

- Grade-finishing stakes.

(1) Conventional survey methods. Set grade-finishing stakes for grade elevations and horizontal alignment, on centerline and on each shoulder at design roadway cross-section locations. Set stakes at the top of subgrade and the top of each aggregate course. Reset grade finishing stakes as many times as necessary to construct the subgrade and each aggregate course.

During turnout or pullout construction, set stakes on the centerline, on each normal shoulder, and on the shoulder of the turnout.

When the centerline curve radius is less than or equal to 250 feet (75 meters), use a maximum longitudinal spacing between stakes of 25 feet (8 meters). When the centerline curve radius is greater than 250 feet (75 meters), use a maximum longitudinal spacing between stakes of 50 feet (15 meters). Use a maximum transverse spacing between stakes of 20 feet (6 meters). Use brushes or guard stakes at each stake.

- Bridges & Culverts. Set adequate horizontal and vertical control and reference points for bridge and culvert substructure and superstructure components. Establish and reference the bridge/culvert chord, tangent, or control lines as specified on the Plans. Also establish and reference the centerline of each pier, bent, abutment, footing, etc.

- Miscellaneous survey and staking. Survey and stake other work (such as guardrail, curb and gutter, turf establishment, utilities, and excavation limits for structures) to the proper location and required tolerances. Propose staking increments for approval by the CO when not specified.

Replace Table 152-1 with the following:

## Table 152-1 Construction Survey and Staking Tolerances

| Table 152-1 Construction Survey and Staking Tolerances (1) |  |  |
| --- | --- | --- |
| Staking Phase | Horizontal | Vertical |
| Control points set from existing Government control points- Tolerance Class A | ±0.03 feet (±10 millimeters) | ±0.01 feet × (±3 millimeters ×)(2) |
| Mapping, topography, and cross-section Points- Tolerance Class A | ±0.16 feet (±50 millimeters) | ±0.16 feet (±50 millimeters) |
| Centerline points (3) including (PC), (PT), (POT),(POC), and references- Tolerance Class A | ±0.06 feet (±20 millimeters) | ±0.06 feet (±20 millimeters) |
| Slope-stake and slope-stake references- Tolerance Class A (4) | ±0.16 feet (±50 millimeters) | ±0.16 feet ±50 millimeters) |
| Culverts, ditches, and minor drainage structures stakes- Tolerance Class A | ±0.16 feet (±50 millimeters) | ±0.06 feet (±20 millimeters) |
| Retaining walls stakes | ±0.06 feet (±20 millimeters) | ±0.03 feet (±10 millimeters) |
| Curb and gutter stakes | ±0.06 feet (±20 millimeters) | ±0.03 feet (±10 millimeters) |
| Bridge substructures stakes | ±0.03 feet (±10 millimeters)(5) | ±0.03 feet (±10 millimeters) |
| Bridge superstructures stakes | ±0.03 feet (±10 millimeters)(5) | ±0.03 feet (±10 millimeters) |
| Clearing and grubbing limit stakes- Tolerance Class A | ±1.00 feet (±300 millimeters) | – |
| Roadway subgrade finish stakes- Tolerance Class A (6) | ±0.16 feet (±50 millimeters) | ±0.03 feet (±10 millimeters) |
| Roadway finish grade stakes (6) | ±0.16 feet (±50 millimeters) | ±0.03 feet (±10 millimeters) |

| Table 152-1 Construction Survey and Staking Tolerances (continued) (1) |  |  |
| --- | --- | --- |
| Staking Phase | Horizontal | Vertical |
| Control points set from existing Government control points –Tolerance Class B (7) | ±0.16 feet (±20 millimeters) | ±0.16 feet × (±20 millimeters × )(2) |
| Mapping, topography, and cross-section points–Tolerance Class B (7) | ±1.00 feet (±300 millimeters) | ±0.50 feet (±150 millimeters) |
| Centerline points including (PC), (PT), (POT),(POC), and references–Tolerance Class B (7) | ±0.16 feet (±20 millimeters) | ±0.16 feet (±20 millimeters) |
| Slope-stake and slope-stake references–Tolerance Class B (7) | ±0.50 feet (±50 millimeters) | ±0.16 feet ±50 millimeters) |
| Culverts, ditches, and minor drainage structures stakes–Tolerance Class B (7) | ±0.50 feet (±150 millimeters) | ±0.16 feet (±20 millimeters) |
| Clearing and grubbing limit stakes–Tolerance Class B (7) | ±2.00 feet (±600 millimeters) | — |
| Roadway subgrade finish stakes–Tolerance Class B (7) | ±0.50 feet (±50 millimeters) | ±0.16 feet (±10 millimeters) |
| Roadway finish grade stakes–Tolerance Class B (7) | ±0.50 feet (±50 millimeters) | ±0.16 feet (±10 millimeters) |
| (1) At statistical 95 percent confidence level. Tolerances are relative to existing Government control points. (2) N is the number of instrument setups. (3) Centerline points: PC - point of curve, PT - point of tangent, POT - point on tangent, POC - point on curve. (4) Take the cross-sections normal to the centerline ±1 degree. (5) Bridge control is established as a local network and the tolerances are relative to that network. (6) Includes paved ditches. (7) Tolerance Class B for Very Low Volume Roads with an aggregate or native finished surface. |  |  |

# 153 - Contractor Quality Control

153.02_National_2_25_2019

Delete Subsection 153.02 and replace with the following:

## 153.02 Qualifications.

Submit the following for approval with the quality control plan:

(a) Quality control manager (QCM).  Furnish a QCM who has at least 2 years’ experience in construction, inspector, quality control and material testing on construction projects of similar type and scope.

(b) Testers.  Provide testers with at least one year experience in the type of sampling and testing required, and with one of the following for the type of sampling and testing performed:

(1) NICET Level II certification in highway material or equivalent state or industry certification;

(2) Certification by a regional certification program (such as Western Alliance for Quality Transportation Construction (WAQTC), Northeast Transportation Technician Certification Program (NETTCP), Southeast Task Force for Technician Training and Qualification (STFTTQ), or Multi Regional Training and Certification (M-TRAC)); or

(3) At least one year employment by an AASHTO accredited laboratory performing equivalent sampling and testing.

153.03_National_2_25_2019

Add the following paragraph to the end of Subsection 153.03(b):

## 153.03 Quality Control Plan.

(b) Quality Control Procedures.

Submit written proposals for approval of alternate AASHTO or State approved test methods. Alternate methods may be allowed based on documented equivalence to the specified method.

153.07_National_2_25_2019

Delete Subsection 153.07 and replace with the following:

## 153.07 Records and control charts.

Maintain complete testing and inspection records by pay item number and make them accessible to the CO.

153.07_ Project_1_5_2024

Add the following.

## 153.07. Project Submittals

At a minimum the contractor shall provide project submittals as shown on the Submittal Log below.  Submittal requirements are listed in the Standard Specifications, Supplemental Specifications, and Drawings.

| Submittal Log |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Log No. | Incidental to Pay Item(s) | Description of Submittal | Type of Submittal | Requirement found in Specification No. /Drawings | Additional Specification References |
| 1 | 151 | Submittal Schedule | Schedule |  |  |
| 2 | 151 | Weed Free Material Source Certification | Material Certification | FSSS 105.02(b) |  |
| 3 | 151 | Hazardous Spill Plan | Plan | FSSS 107.10 |  |
| 4 | 151 | Contractor Quality Control Plan | Plan | 153.02 | 552.09 |
| 5 | 151 | Material Storage/Staging Plan | Plan and Description | FSSS 151 | Drawings |
| 6 | 151 | Traffic Control Plan | Plan | FSSS 156 |  |
| 7 | 152 | Surveyor Credentials | Certification | FSSS 152 |  |
| 8 | 156 | Detour Road and Plan | Plan and Description | FSSS 156 |  |
| 9 | 156 | Detour Structure Shop Drawings & Load Rating | Plans & Calculations | FSSS 156 |  |
| 10 | 157 | Soil Erosion and Pollution Control Plan | Plan | FSSS 157.03 |  |
| 11 | 157 | Stream Diversion and Dewatering Plan | Plan | Drawings FSSS 157.03 | 157.09 |
| 12 | 204 | Roadway Embankment Proctor | Test Results | FSSS 204 |  |
| 13 | 204 | Roadway Embankment Density Testing | Test Results | FSSS 204 |  |
| 14 | 208 | Excavation and Backfill Plan & Methods | Plan | Drawings |  |
| 15 | 208 | Structural Backfill Material Proctor(s) | Test Results | 208.11 | Drawings, FSSS 208 |
| 16 | 208 | Structural Backfill Material Density Testing | Test Results | 208.11 |  |
| 17 | 251 | Riprap | Material Certification | 705.02 |  |
| 18 | 272 | Geocell Abutment Stabilization | Material Certification | FSSS 272 | 106, FSSS 736, Drawings |
| 19 | 272 | Geocell: Course Granular Backfill | Material Certification | FSSS 272 | 106, FSSS 703.03, Drawings |
| 20 | 272 | Geocell: Geotextile – Type I | Material Certification | FSSS 272 | 106, 714, Drawings |
| 21 | 302 | Aggregate Gradation | Test Results, Material Cert., Proctor | 302 |  |
| 22 | 403 | Asphalt | Mix Design | 403.03 | 106 |
| 23 | 403 | Asphalt Testing | Test Results | 403.17 |  |
| 24 | 553A | Precast Concrete | Shop Drawing | 104.03 | 553, Drawings |
| 25 | 553A | Concrete Mix Design | Mix Design | Drawings | 553/553A |
| 26 | 553A | Precast Concrete: PCI/NPCA Certification | Fabrication Certification | FSSS 553.02 |  |
| 27 | 553A | Precast Concrete: Materials | Material Certification | 553 | 106, 552, 554, 709, Drawings |
| 28 | 553A | Precast Concrete: Testing | Test Results | 553.11 | 106, 552, Drawings |
| 29 | 553A | Reinforcing Steel | Order List, Material Certification | 554.03 | 553, 709, Drawings |
| 30 | 553A | Installation Plan | Plan | Drawings |  |
| 31 | 555 | Steel Structures | Shop Drawing | 555.06 | 104 |
| 32 | 555 | Steel Structures | Mill Orders & Certified Mill Test Reports | 555.05 |  |
| 33 | 555 | Steel Structures: Calculations | Calculations |  |  |
| 34 | 555 | Steel Structures: AISC Steel Certification | Fabrication Certification | 555.03 | FSSS 555.03 |
| 35 | 555 | Steel Structures: Materials | Material Certification | 555.21 | 106 |
| 36 | 617 | Guardrail & Terminal End Section | Material Certification | 710.06, 710.10 | Drawings |
| 37 | 617 | Guardrail & Terminal End Section | Shop Drawings | FSSS 617 | Drawings |
| 38 | 622 | Equipment Rental | Equipment Approval | FSSS 622.02 | 622 |
| 39 | 625 | Seed Mix | Material Certification | 625.10 | Drawings |
| 40 | 633 | Object Markers & Steel Posts | Material Certification | 633 | Drawings |
| 41 | 648 | Cross-Vane and Fish Rest Stop Rock | Material Certification | FSSS 648 | Drawings |

# 155 - Schedules for Construction Contracts

155.00_National_11_9_2016

Delete Section 155 in its entirety.

## Delete Section 155.

# 156 - Public Traffic

156.00_Project_1_31_2024

Delete Section 156 in its entirety and replace with the following:

## Section 156. – PUBLIC TRAFFIC

Description

156.01 This work consists of controlling and protecting public traffic adjacent to and within the project.

Material

156.02 Conform to the MUTCD and the following Sections and Subsections:

Traffic Signing and Marking Material		718

Concrete Barriers and Precast Guardwalls		618

Temporary plastic fence				710.11

Construction Requirements

156.03 General.  Accommodate traffic according to MUTCD, approved traffic control plan and this section.  Perform work in a manner that ensures safety and convenience of the public. The Contractor will not be allowed to close Sweeney Hill Road to through traffic. The contractor shall provide a detour road and bridge, as specified in the sections below, to accommodate through traffic, and maintain them in a condition that will adequately accommodate through traffic. Delays may not exceed 30 minutes at any one time followed by an open period of no less than one hour. Accommodate public traffic on roads adjacent to and within the project until the project is accepted according to Subsection 106.07(b).

Submit traffic control plan at least 30 days prior to intended use.  Perform no work that interferes or conflicts with traffic or existing access to the roadway surface until a traffic control plan has been approved.

Post construction signs and traffic control devices in conformance with MUTCD and Forest Service EM 7100-15.  All required signs will be in place and approved prior to beginning work on project.

If the Contractor agrees in writing to allow public traffic to use a new road being constructed prior to completion, it will be considered an existing road for traffic control purposes.

156.04 Temporary Traffic Control.  Install and maintain temporary traffic control devices adjacent to and within the project as required by the approved traffic control plan and the MUTCD.  Install and maintain traffic control devices as follows:

(a) Furnish and install traffic control devices before the start of construction operations.

(b) All detours outside of clearing limits will be approved in writing by the Contracting Officer as part of the traffic control plan.

(c) Install only those traffic control devices needed for each stage or phase.

(d) Relocate temporary traffic control devices as necessary.

(e) Remove devices that no longer apply to the existing conditions.

(f) Immediately replace any device that is lost, stolen, destroyed, or inoperative.

(g) Keep temporary traffic control devices clean.

(h) Remove all temporary traffic control devices upon contract completion or when approved.

156.05 Temporary Detour Structure.  The Contractor shall supply a temporary bypass structure that meets the following criteria:

- Hydrologic Flows

  - Capacity:	Provide minimum capacity for the 2 year-event of 227 ft3/s. Final sizing of the structure is contractor responsibility.

- Load Rating:		Structure must be able to accommodate all legal highway

- vehicles.  Load rating calculations shall be completed using LFR or LRFR AASHTO rating methodologies to demonstrate the operating rating or safe load capacity, respectively, in accordance with AASHTO’s Manual For Bridge Evaluation for HL93, Type 3, 3S2 and 3-3 AASHTO Trucks.  Load Rating shall be completed by a Professional Engineer registered in the State of Idaho.

- Traffic:		Single Lane; 18-foot minimum travel width.

- Barrier:		Contractor may utilize either TL1 or TL2 rail systems or utilize the FS Standard

- Curb (attached to the drawing set). If TL1 or TL2 rail systems are not crash

- tested, calculations to be submitted. If rail systems are utilized, appropriate 				end sections to be utilized. Approach guardrail is not required.

- Span:		As determined by the contractor based on site topography, approach roadway design, and hydraulic capacity.

- Location:		The location shall be at the approximate location as shown on the plans and as

- approved by the Owner.  Land disturbance shall be kept to a minimum.

- Contractor shall be responsible for construction and maintenance of temporary bypass structure and approach roads to safely pass public traffic.  Contractor shall prevent sediment from being introduced into the channel during construction and maintenance of approach roads for the temporary bypass.

- Approach road shall be constructed with a minimum width of 18 feet. Grade shall be as shown in the Drawings. Provide 3-inches of traffic gravel on the finished detour roadway.

- Contractor shall be responsible for removal of temporary bypass structure, approach roads, and restoration of the site to pre-disturbance conditions.  Restoration shall utilize reclamation grass seeding with a seed mix approved by the CO. Refer to FSSS 625.

- No railroad flat cars will be allowed for use as the temporary bypass bridge.

- Permitting of temporary structure is contractor responsibility.

- Submittals:		Load rating, design calculations, and working drawings

showing the structure length and width, approach roadways, location of bents, and details of the bridge curb/rail. Submit for acceptance at least 30 days before intended use.

156.05 Acceptance.  Public traffic work will be evaluated under Subsection 106.02.

Measurement and Payment

156.06 Do not measure Traffic Control for payment. Payment for this item shall be indirect to Mobilization. Detour road installation, detour structure installation and detour road & structure removal will be paid at the Contract Price per Unit of measurement per the Section 156 bid item listed in the bid schedule. Payment for these items will be full compensation for the work prescribed in this Section. See Subsection 109.05.

# 157 - Soil Erosion and Sediment Control

157.04_National_2_25_2019

Delete Subsection 157.04 and replace with the following:

## 157.04 General.

Thirty (30) days prior to the start of construction, submit a written plan according to subsection 104.03 with all necessary permits that provides permanent and temporary erosion control measures to minimize erosion and sedimentation during and after construction.  Do not begin work until the necessary controls for that particular phase of work have been implemented. Do not modify the type, size, or location of any control without approval.

When erosion control measures are not functioning as intended, take corrective action to eliminate or minimize pollutants in storm water discharges from the project.

157.09_Project_1_31_2024

Add the following subsection:

## 157.09 Sedimats

Place Sedimats across the streambed as shown on the plans or approved by the Owner. The Sedimat is a proprietary product manufactured by Indian Valley Industries, Inc., phone: (800) 659-5111 and distributed by Columbia Storage Inc., Vancouver Washington, phone: (800) 426-7976.  Use Sedimats according to manufacturer’s recommendations.

# 203 - Removal of Structures and Obstructions

203.01_ Project_1_31_2024

Delete and replace Subsection 203.01 with the following:

## 203.01 General.

This work consists of slash filter windrows, salvaging, removing and disposing of buildings, fences, structures, pavements, culverts, utilities, curbs, sidewalks, and other obstructions.

203.05_National_2_25_2019

Add the following to Subsection 203.05:

## 203.05 Disposing of Material.

(e) Windrowing Construction Slash.  Place construction slash outside the roadway in neat, compacted windrows approximately parallel to and along the toe line of embankment slopes. Do not permit the top of the windrows to extend above subgrade. Use construction equipment to matt down all material in a windrow to form a compact and uniform pile. Construct breaks of at least 15 feet at least every 200 feet in a windrow. Do not place windrows against trees.

(f) Scattering. Scatter construction slash in designated areas without damaging trees. Limb all logs. Place logs and stumps away from trees, positioned so they will not roll, and are not on top of one another. Limb and scatter other construction slash to reduce slash concentrations.  When scattering for erosion control, place construction slash as flat as practicable on the completed slope.

(g) Chipping. Use an approved chipping machine to chip slash longer than 3 feet.  Deposit chips on embankment slopes or outside the roadway to a loose depth less than 6 inches. Minor amounts of chips or ground woody material may be permitted within the roadway if they are thoroughly mixed with soil and do not form a layer.

(h) Debris Mat. Use tree limbs, tops, cull logs, split stumps, wood chunks, and other debris to form a mat upon which construction equipment is operated. Place stumps upside down and blend stumps into the mat.

(i) Decking. Remove brush from designated log deck areas.  Limb and top logs.

Logs not meeting the Utilization Standards described in Subsection 201.04(c) shall be cut to lengths less than 30 feet and decked in designated log deck location.

Merchantable timber not associated with an existing timber sale shall be cut to length meeting the Utilization Standards described in Subsection 201.04(c).

Deck logs so that logs are piled parallel to one another; can be removed by standard log loading equipment; will not damage standing trees; will not interfere with drainage, and will not roll. Keep logs in log decks free of brush and soil.

(j) Removal to designated locations.  Remove construction slash to designated locations.

(k) Piling. Pile construction slash in designated areas.  Place and construct piles so that if the piles are burned, the burning will not damage remaining trees. Keep piles free of dirt from stumps.

# 204 - Excavation and Embankment

204.00_National_2_25_2019

Delete Section 204 in its entirety and replace with the following.

## Section 204. — EXCAVATION AND EMBANKMENT

Description

204.01 This work consists of excavating material and constructing embankments. This work also includes furnishing, hauling, stockpiling, placing, disposing, sloping, shaping, compacting, and finishing earthen and rocky material.

204.02 Definitions.

(a) Excavation. Excavation consists of the following:

(1) Roadway excavation. Material excavated from within the right-of-way or easement areas, except subexcavation covered in Subsection 204.02(a)(2) and structure excavation covered in Sections 208 and 209. Roadway excavation includes all material encountered regardless of its nature or characteristics.

(2) Subexcavation. Material excavated from below subgrade elevation in cut sections or from below the original ground-line in embankment sections. Subexcavation excludes the work required by Subsection 204.05 or 204.06.

(3) Borrow excavation. Material used for embankment construction that is obtained from outside the roadway prism. Borrow excavation includes unclassified borrow, and topping.

(b) Embankment construction. Embankment construction consists of placing and compacting roadway or borrow excavation. This work includes:

(1) Preparing foundation for embankment;

(2) Constructing roadway embankments;

(3) Benching for side-hill embankments;

(4) Constructing dikes, ramps, mounds, and berms; and

(5) Backfilling subexcavated areas, holes, pits, and other depressions.

(c) Conserved topsoil. Excavated material conserved from the roadway excavation and embankment foundation areas that is suitable for growth of grass, cover crops, or native vegetation.

(d) Waste. Excess and unsuitable roadway excavation and subexcavation that cannot be used.

Material

204.03 Conform to the following Subsections:

Topping					704.05

Unclassified borrow				704.06

Water					725.01(c)

Construction Requirements

204.04 Preparation for Roadway Excavation and Embankment Construction. Clear the area of vegetation and obstructions according to Sections 201 and 203.

Road pioneering, slash disposal, and grubbing of stumps may proceed concurrently with excavation and embankment. Maintain drainage during pioneering operations.

204.05 Conserved Topsoil. When designated, conserve topsoil from roadway excavation and embankment foundation areas. Stockpile conserved topsoil in low windrows immediately beyond the rounding limits of cut and embankment slopes or in other approved locations. Separate conserved topsoil from other excavated material. When designated, place conserved topsoil on completed slopes according to Section 624.

204.06 Roadway Excavation. Excavate as follows:

(a) Rock cuts. Blast rock according to Section 205. Excavate rock cuts to 6 inches (150 millimeters) below subgrade within the roadbed limits. Backfill to subgrade with topping or other suitable material. Compact the material according to Subsection 204.11.

(b) Earth cuts. Scarify earth cuts to 6 inches (150 millimeters) below subgrade within the roadbed limits. Compact the scarified material according to Subsection 204.11.

(c) Pioneer Roads. Conduct excavation and placement operations so material to be treated under Section 201 will not be incorporated into the roadway unless specified in the slash treatment method.  Maintain drainage during pioneering operations.

Remove snow and ice in advance of the work and deposit beyond the roadway limits in a manner that will not waste material or generate sediment. Do not incorporate snow and ice into embankments.  Place snow or ice in a manner to prevent resource damage.

(d) Drainage Feature.  Drainage feature includes construction of all ditches, minor channel changes, drainage dips, catch basins, surface water deflectors, and other minor drainage structures.  Compact the material according to Subsection 204.11. Excavate on a uniform grade between control points.

Do not disturb material and vegetation outside the construction limits.  Retrieve material deposited outside the construction limits.  Dispose of unsuitable or excess excavation material according to Subsection 204.14. Replace shortage of suitable material caused by premature disposal of roadway excavation.

Shape to drain and compact the work area to a uniform cross-section at the end of each day's operations.

204.07 Subexcavation. Excavate material to the required limits. Dispose of unsuitable material according to Subsection 204.14. Take cross-sections according to Section 152. Backfill subexcavated area with suitable material in horizontal layers not exceeding 12 inches (300 millimeters) in compacted thickness and compact according to Subsection 204.11. Prevent unsuitable material from mixing with suitable backfill material.

204.08 Borrow Excavation. Use suitable roadway excavation in embankment construction. Do not use borrow excavation when it results in excess roadway excavation. Deduct excess borrow excavation from the total borrow excavation quantity.

Obtain borrow source approval according to Subsection 105.02. Develop and restore borrow sources according to Subsections 105.03 and 105.06. Do not excavate beyond the established limits. When applicable, shape the borrow source to permit accurate measurements when excavation is complete.

204.09 Preparing Foundation for Embankment Construction. Prepare foundation for embankment construction as follows:

(a) Embankment over natural ground. Remove topsoil and break up the ground surface to a minimum depth of 6 inches (150 millimeters) by plowing or scarifying. Compact the ground surface according to Subsection 204.11.

(b) Embankments over an existing asphalt, concrete, or gravel road surface. Scarify gravel roads to a minimum depth of 6 inches (150 millimeters). Scarify or pulverize asphalt and concrete roads to 6 inches (150 millimeters) below the pavement. Reduce particles to a maximum size of 6 inches (150 millimeters) and produce a uniform material. Compact the surface according to Subsection 204.11.

(c) Embankment across ground not capable of supporting equipment. Dump successive loads of embankment material in a uniformly distributed layer to construct the lower portion of the embankment. Limit the layer thickness to the minimum depth necessary to support the equipment.

(d) Embankment on an existing slope steeper than 1V:3H. Cut horizontal steps in the existing slope to a sufficient width to accommodate placement and compaction operations and equipment. Step the slope as the embankment is placed and compacted in layers. Begin each step at the intersection of the original ground and the vertical cut of the previous step.

204.10 Embankment Construction. Incorporate only suitable roadway excavation material into the embankment. When the supply of suitable roadway excavation is exhausted, furnish unclassified borrow to complete the embankment. Obtain written approval before beginning construction of embankments over 6 feet (2 meters) high at subgrade centerline.  Construct embankments as follows:

(a) General. At the end of each day's operations, shape to drain and compact the embankment surface to a uniform cross-section. Eliminate ruts and low spots that could hold water.

During all stages of construction, route and distribute hauling and leveling equipment over the width and length of each layer of material.

Compact embankment side slopes with a tamping foot roller, by walking with a dozer, or by over-building the fill and then removing excess material to the final slope line. For slopes 1V:1¾H or steeper, compact the slopes as embankment construction progresses.

(b) Embankment within the roadway prism. Place embankment material in horizontal layers not exceeding 12 inches (300 millimeters) in compacted thickness. Incorporate oversize boulders or rock fragments into the 12-inch (300-millimeter) layers by reducing them in size or placing them individually as required below. Compact each layer according to Subsection 204.11 before placing the next layer.

Material composed predominately of boulders or rock fragments too large for 12-inch (300-millimeter) layers may be placed in layers up to 24 inches (600 millimeters) thick. Incorporate oversize boulders or rock fragments into the 24-inch (600-millimeter) layer by reducing them in size or placing individual rock fragments and boulders greater than 24 inches (600 millimeters) in diameter as follows:

(1) Reduce rock to less than 48 inches (1200 millimeters) in the largest dimension;

(2) Distribute rock within the embankment to prevent nesting;

(3) Place layers of embankment material around each rock to a depth not greater than that permitted above. Fill voids between rocks; and

(4) Compact each layer according to Subsection 204.11(a) before placing the next layer.

(c) Embankment outside of roadway prism. When placing embankment outside the staked roadway prism, place material in horizontal layers not exceeding 24 inches (600 millimeters) in compacted thickness. Compact each layer according to Subsection 204.11.

204.11 Compaction. Compact the embankment using one of the following methods as specified.

(a) Placement Method 1. Use AASHTO T 27 to determine the quantity of material retained on a No. 4 (4.75-millimeter) sieve. Compact as follows:

(1) More than 80 percent retained on a No. 4 (4.75-millimeter) sieve. Adjust the moisture content to a level suitable for compaction. Fill the interstices around rock with earth or other fine material as practical. Use compression-type rollers at speeds less than 6 feet (1.8 meters) per second and vibratory rollers at speeds less than 3 feet (1 meter) per second. Compact each layer of material full width with one of the following and until there is no visible evidence of further consolidation:

(a) Four roller passes of a vibratory roller having a minimum dynamic force of 40,000 pounds (180 kilonewtons) impact per vibration and a minimum frequency of 1000 vibrations per minute;

(b) Eight roller passes of a 20-ton (20-metric ton) compression-type roller; or

(c) Eight roller passes of a vibratory roller having a minimum dynamic force of 30,000 pounds (130 kilonewtons) impact per vibration and a minimum frequency of 1000 vibrations per minute.

Increase the compactive effort for layers deeper than 12 inches (300 millimeters) as follows:

For each additional 6 inches (150 millimeters) or fraction thereof, increase the number of roller passes in Subsection 204.11(a)(1)(a), by four passes; or

For each additional 6 inches (150 millimeters) or fraction thereof, increase the number of roller passes in Subsection 204.11(a)(1)(b) and (c), by eight passes.

(2) 50 to 80 percent retained on a No. 4 (4.75-millimeter) sieve. Classify the material according to AASHTO M 145. Adjust the moisture content of material classified A-1 through A-5 to a moisture content suitable for compaction. Adjust the moisture content of material classified A-6 and A-7 to within 2 percent of the optimum moisture content. Use AASHTO T 99 to determine the optimum moisture content of the portion of the material passing a No. 4 (4.75-millimeter) sieve. Multiply this number by the percentage of material passing a No. 4 (4.75-millimeter) sieve, and add 2 percent to determine the optimum moisture content of the material.

Use nonvibratory rollers at speeds less than 6 feet (1.8 meters) per second and vibratory rollers at speeds less than 3 feet(1 meter) per second. Compact each layer of material full width according to Subsection 204.11(a)(1).

(3) Less than 50 percent retained on a No. 4 (4.75-millimeter) sieve. Classify the material according to AASHTO M 145. For material classified A-1 or A-2-4, determine the maximum density according to AASHTO T 99, Method C.

Adjust the moisture content of material classified A-1 through A-5 to a moisture content suitable for compaction. Adjust the moisture content of material classified A-6 and A-7 to within 2 percent of the optimum moisture content.

Use compression-type or vibratory rollers. Compact each layer of material full width to at least 95 percent of the maximum density. Determine the in-place density and moisture content according to AASHTO T 310 or other approved test procedures. When required, use AASHTO T 224 to correct for coarse particles.

(b) Placement Method 2. Adjust the moisture content of the material to a moisture content suitable for compaction. Fill the interstices around rock with earth or other fine material as practical. Operate roller compaction equipment over the full width of each layer until there is no visible evidence of further consolidation or, if when a sheepsfoot roller is used, the roller “walks out” of the layer. Make at least three complete passes.  Use compression-type rollers at speeds less than 6 feet (1.8 meters) per second and vibratory rollers at speeds less than 3 feet (1 meter) per second.  Ensure rollers meet the following requirements:

(1) Steel wheeled rollers, other than vibratory, capable of exerting a force of not less than 250 pounds per inch (4.5 kilogram/millimeter) of width of the compression roll or rolls.

(2) Vibratory steel wheeled rollers equipped with amplitude and frequency controls with a minimum dynamic force of 30,000 pounds (130 kilonewtons) impact per vibration, specifically designed to compact the material on which it is used.

(3) Pneumatic-tired rollers with smooth tread tires of equal size that will provide a uniform compacting pressure for the full width of the roller and capable of exerting a ground pressure of at least 80 psi (550 Kilopascals).

(4) Sheepsfoot, tamping, or grid rollers capable of exerting a force of 250 pounds per inch (4.5 kilogram/millimeter) of width of roller drum.

(c) Placement Method 3. Adjust the moisture content of the material to a moisture content suitable for compaction. Fill the interstices around rock with earth or other fine material as practical. Operate hauling and spreading equipment uniformly over the full width of each layer until there is no visible evidence of further consolidation. Make at least three complete passes.

(d) Placement Method 4. Adjust the moisture content of the material to a moisture content suitable for compaction. Fill the interstices around rock with earth or other fine material as practical. Operate hauling and spreading equipment uniformly over the full width of each layer.

(e) Placement Method 5. Adjust the moisture content of the material to a moisture content suitable for compaction. Compact the complete surface with a bucket of an excavator larger than 39,000 pounds (18 metric ton) Gross Vehicle Weight using a minimum of three blows.  Overlap compaction by ½ width of bucket.

(f) Placement Method 6. Adjust the moisture content of the material to a moisture content suitable for compaction.  Compact using an approved mechanical tamper for a minimum of three complete passes.

When compacting with rollers or hauling and spreading equipment is not practical, use approved mechanical tampers for a minimum of three complete passes.

204.12 Drainage Features. Slope, grade, and shape all drainage features. Remove projecting roots, stumps, rock, or similar matter. Maintain all drainage features in an open condition and without sticks, and other debris.

Form furrow ditches by plowing or using other acceptable methods to produce a continuous furrow. Place excavated material on the downhill side so the bottom of the ditch is approximately 18 inches (450 millimeters) below the crest of the loose material. Clean the ditch using a hand shovel or other suitable method. Shape to provide drainage without overflow.

204.13 Sloping, Shaping, and Finishing. Complete subgrade, slopes, drainage features, culverts, riprap, and other underground minor structures before placing aggregate courses. Slope, shape, and finish to the designated tolerance class as defined in Table 204-2 as follows:

(a) Sloping. Leave earth slopes with uniform roughened surfaces, except as described in Subsection 204.13(b), with no noticeable break as viewed from the road. Except in solid rock, round tops and bottoms of slopes including the slopes of drainage ditches. Round material overlaying solid rock to the extent practical. Scale rock slopes. Slope rounding is not required on tolerance class D through M roads.

If a slide or slipout occurs on a cut or embankment slope, remove or replace the material and repair or restore damage to the work. Bench or key the slope to stabilize the slide. Reshape the cut or embankment slope to an acceptable condition.

(b) Stepped slopes. Where required, construct steps on slopes of 1⅓V:1H to 1V:2H. Construct the steps approximately 18 inches (450 millimeters) high. Blend the steps into natural ground at the end of the cut. If the slope contains non-rippable rock outcrops, blend steps into the rock. Remove loose material found in transitional area. Except for removing large rocks that may fall, scaling stepped slopes is not required.

(c) Shaping. Shape the subgrade to a smooth surface and to the cross-section required. Shape slopes to gradually transition into slope adjustments without noticeable breaks. At the ends of cuts and at intersections of cuts and embankments, adjust slopes in the horizontal and vertical planes to blend into each other or into the natural ground.

(d) Finishing. Ensure that the subgrade is visibly moist during shaping and dressing; smooth and uniform, and shaped to conform to the typical sections. Remove material larger than 6 inches (150 millimeters) from the top 6 inches (150 millimeters) of the roadbed. Remove unsuitable material from the roadbed, and replace it with suitable material. Scarify to 6 inches (150 millimeters) below the bottom of low sections, holes, cracks, or depressions and bring back to grade with suitable material.

Maintain proper ditch drainage.

204.14 Disposal of Unsuitable or Excess Material. Dispose of unsuitable or excess material at designated sites or according to Subsection 203.05(a)

When there is a pay item for waste, shape and compact the waste material in its final location. Do not mix clearing or other material not subject to payment with the waste material.

204.15 Acceptance. See Table 204-1 for sampling, testing, and acceptance requirements.

Material for embankment and conserved topsoil will be evaluated under Subsections 106.02 and 106.04.

Excavation and embankment construction will be evaluated under Subsections 106.02 and 106.04.

Subexcavation will be evaluated under Subsections 106.02 and 106.04.

Measurement

204.16 Measure the Section 204 pay items listed in the bid schedule according to Subsection 109.02 and the following as applicable:

(a) Roadway excavation. Measure roadway excavation in its original position as follows:

(1) Include the following volumes in roadway excavation:

(a) Roadway prism excavation;

(b) Rock material excavated and removed from below subgrade in cut sections;

(c) Unsuitable material below subgrade and unsuitable material beneath embankment areas when a pay item for subexcavation is not listed in the bid schedule;

(d) Ditches, except furrow ditches measured under a separate pay item;

(e) Conserved topsoil;

(f) Borrow material used in the work when a pay item for borrow is not listed in the bid schedule;

(g) Loose scattered rocks removed and placed as required within the roadway;

(h) Conserved material taken from pre-existing stockpiles and used in Section 204 work, except topsoil measured under 624; and

(i) Slide and slipout material not attributable to the Contractor's method of operation.

(2) Do not include the following in roadway excavation:

(a) Overburden and other spoil material from borrow sources;

(b) Overbreakage from the backslope in rock excavation;

(c) Water or other liquid material;

(d) Material used for purposes other than required;

(e) Roadbed material scarified in place and not removed;

(f) Material excavated when stepping cut slopes;

(g) Material excavated when rounding cut slopes;

(h) Preparing foundations for embankment construction;

(i) Material excavated when benching for embankments;

(j) Slide or slipout material attributable to the Contractor's method of operation;

(k) Conserved material taken from stockpiles constructed at the option of the Contractor;

(l) Material excavated outside the established slope limits; and

(m) Road pioneering for the convenience of the Contractor.

(3) When both roadway excavation and embankment construction pay items are listed in the bid schedule, measure roadway excavation only for the following:

(a) Unsuitable material below subgrade in cuts and unsuitable material beneath embankment areas when a pay item for subexcavation is not listed in the bid schedule;

(b) Slide and slipout material not attributable to the Contractor’s method of operations; and

(c) Drainage ditches, channel changes, and diversion ditches.

(b) Unclassified borrow, and topping. When measuring by the cubic yard (cubic meter) measure in its original position. If borrow excavation is measured by the cubic yard (cubic meter) in-place, take initial cross-sections of the ground surface after stripping overburden. Upon completion of excavation and after the borrow source waste material is returned to the source, retake cross-sections before replacing the overburden. Do not measure borrow excavation until suitable roadway excavation is depleted.

(c) Embankment construction. Measure embankment construction in its final position. Do not make deductions from the embankment construction quantity for the volume of minor structures.

(1) Include the following volumes in embankment construction:

(a) Roadway embankments;

(b) Material used to backfill subexcavated areas, holes, pits, and other depressions;

(c) Material used to restore obliterated roadbeds to original contours; and

(d) Material used for dikes, ramps, mounds, and berms.

(2) Do not include the following in embankment construction:

(a) Preparing foundations for embankment construction;

(b) Adjustments for subsidence or settlement of the embankment or of the foundation on which the embankment is placed; and

(c) Material used to round fill slopes.

(d) Rounding cut slopes. If a pay item for slope rounding is included in the bid schedule measure rounding cut slopes horizontally along the centerline of the roadway. If a pay item is not included for slope rounding is not included in the bid schedule payment will be considered indirect to roadway excavation.

(e) Waste. Measure waste by the cubic yard (cubic meter) in its final position. Take initial cross-sections of the ground surface after stripping over-burden. Upon completion of the waste placement, retake cross-sections before replacing overburden.

(f) Slope scaling. Measure slope scaling by the cubic yard (cubic meter) in the hauling vehicle.

(g) Subexcavation. Measure subexcavation by the cubic yard (cubic meter) in its original position.

(h) Drainage features. Measurement includes all excavation, embankment, shaping, and grading necessary for a completed drainage feature.

Payment

204.17 The accepted quantities will be paid at the contract price per unit of measurement for the Section 204 pay items listed in the bid schedule. Payment will be full compensation for the work prescribed in this Section. See Subsection 109.05.

| Table 204-1 Sampling, Testing, and Acceptance Requirements |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Material or Product (Subsection) | Type of Acceptance (Subsection) | Characteristic | Category | Test Methods Specifications | Sampling Frequency | Point of Sampling | Split Sample | Reporting Time |
| Source |  |  |  |  |  |  |  |  |
| Topping (704.05) | Measured and tested for conformance (106.04 & 105) | Classification(1) | – | AASHTO M 145 | 1 per soil type and source of material | Processed material | Yes | Before using in work |
| Unclassified borrow (704.06) | " | " | – | " | " | " | " | " |
| Production |  |  |  |  |  |  |  |  |
| Topping (704.05) and (204.11(a)) | Measured and tested for conformance (106.04) | Moisture-density | – | T 99, Method C(2) | 1 per soil type, but not less than 1 per each 13,000 yd3 (10,000 m3) | Processed material | Yes | Before using in work |
|  |  | Density | – | AASHTO T 310 or other approved procedures | 1 per 3500 yd2 (3000 m2), but not less than 3 per layer | In-place | No | Before placement of next layer |
| Unclassified borrow (704.06) and (204.11(a)) | " | Moisture-density | – | T 99, Method C(2) | 1 per soil type, but not less than 1 per each 13,000 yd3 (10,000 m3) | Processed material | Yes | Before using in work |
|  |  | Density | – | AASHTO T 310 or other approved procedures | 1 per 3500 yd2 (3000 m2), but not less than 3 per layer | In-place | No | Before placement of next layer |

| Production (continued) |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Earth embankment (204.11(a)) | Measured and tested for conformance (106.04) |  | Classification |  | – | AASHTO M 145 | 1 per soil type | Source of material | Yes | Before using in work |
|  |  |  | Moisture-density |  | – | T 99, Method C(2) | 1 per soil type, but not less than 1 per each 13,000 yd3 (10,000 m3) | " | " | " |
|  |  |  | Density |  | – | AASHTO T 310 or other approved procedures | 1 per 3500 yd2 (3000 m2), but not less than 3 per layer | In-place | No | Before placement of next layer |
| Top of subgrade (204.11(a)) | " |  | Density |  | – | AASHTO T 310 or other approved procedures | 1 per 2500 yd2 (2000 m2), but not less than 3 per layer | In-place | No | Before placement of next layer |
| Finished Product |  |  |  |  |  |  |  |  |  |  |
| Roadbed (204.13) |  | Measured and tested for conformance (106.04) |  | Final line & grade | – | Field measured | Determined by the CO | Determined by the CO | No | Before placement of next layer |
| (1) Not required when using Government-provided source. (2) Minimum 5 points per proctor. |  |  |  |  |  |  |  |  |  |  |

| Table 204-2 Construction Tolerances | Tolerance Class (a) | M | +2.0 | (c) | (c) | +20 | (a) Maximum allowable deviation from construction stakes and drawings. (b) Maximum allowable deviation from staked slope measured from slope stakes or hinge points. (c) Unless otherwise shown the centerline alignment and subgrade elevation, as built, have no horizontal curves with a radius of less than 80 feet, and no vertical curves with a curve length of less than 80 feet when the algebraic difference in the grade change is less than 10 percent, or a curve length of less than 100 feet when the algebraic difference of the grade change is greater than or equal to 10 percent. The centerline grade is not to exceed 20 percent in 100 feet of length. |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | L | +2.0 | +3.0 | +5.0 | +20 |  |
|  |  | K | +2.0 | +2.0 | +3.0 | +20 |  |
|  |  | J | +2.0 | +3.0 | +3.0 | +10 |  |
|  |  | I | +2.0 | +2.0 | +2.0 | +10 |  |
|  |  | H | +1.0 | +1.5 | +1.5 | +10 |  |
|  |  | G | +1.5 | +1.0 | +1.5 | +10 |  |
|  |  | F | +1.0 | +1.0 | +1.0 | +5 |  |
|  |  | E | +1.0 | +0.5 | +1.0 | +5 |  |
|  |  | D | +1.0 | +0.5 | +0.5 | +5 |  |
|  |  | C | +1.0 | +0.2 | +0.5 | +5 |  |
|  |  | B | +0.5 | +0.2 | +0.2 | +5 |  |
|  |  | A | +0.5 | +0.1 | +0.2 | +3 |  |
|  |  | Location Description | Roadbed width (ft) | Subgrade elevation (ft) | Centerline alignment (ft) | Slopes, excavation, and embankment (% slope(b)) |  |

# 208 - Structure Excavation and Backfill for Selected Major Structures

208.03_ Project_1_31_2024

Add the following to Subsection 208.03:

## 208.03 General.

Submit two sets of the excavation plan to the CO for approval a minimum of 21 days before the start of construction.

Use all suitable material from structure excavation for roadway embankment, structural backfill and bed material. Field drain and dry excessively wet material that is otherwise suitable for embankment before placement. Place and shape unsuitable or excess material in the designated sites or as directed by the CO.

208.07_National_2_25_2019

Add the following to Subsection 208.07:

## 208.07 Dewatering.

Construct diversions according to Subsection 157.10 Diversions. Submit dewatering plans according to Subsection 104.03.

208.12_ Project_1_31_2024

Delete Subsection 208.12 and add the following:

## 208.12 Measurement.

Measure the Section 208 items listed in the bid schedule according to Subsection 109.02 and the following:

Measure structural excavation by the lump sum to the neat lines shown on the plans or the contractor’s approved excavation plan.  Do not include the following volumes in structure excavation:

- Material excavated outside of the neat lines shown in the plans or approved in the contractors excavation plan;

- Any material included within the staked limits of the excavation, such as continuous channel changes and ditches, for which measurement is covered under other sections;

- Water or other liquid material;

- Material excavated before measurements of the original ground; or

- Material rehandled, except when the contract specifically requires excavation after embankment placement.

Measure structural backfill by the cubic yard in place for the volume placed to the neat lines and grades shown on the plans.

# 251 - Riprap

251.07_ Project_1_31_2024

Delete the last sentence of Subsection 251.07 and add the following:

## 251.07 Acceptance

Structure excavation and backfill will be evaluated under Section 208.

# 272 – Geocell Abutment Stabilization

272_ Project_1_31_2024

Add Section 272:

## Section 272 — GEOCELL ABUTMENT STABILIZATION

Description

272.01 Work. This work consists of constructing geocell abutment stabilization at each abutment using a cellular confinement system such as Presto Geoweb Cellular Confinement System or Webtec TerraCell in accordance with the plans and manufacturers recommendations.

Materials

272.02 Requirements. Ensure that material conforms to specifications in the following subsections:

Granular Backfill Type (a) …………………………………………………..……… 703.03

Geotextile, Type I (A, B) ……………………………………………………..……… 714.01

Geocell ………………………………………………………………………………………. 736

Construction

272.03 General. Perform the work specified in Section 208 or 209. Use ditches, grading or similar methods to prevent surface runoff that may occur during inclement weather from ponding in the foundation excavation.

272.04 Storage and Handling of Material. During shipment and storage, wrap geotextile materials in heavy-duty protective covering.  Protect the material from mud, soil, dust, debris and sunlight prior to installation.

272.05  Geotextile Installation.  Place the geotextile according to Section 207. Have the surface approved by the CO prior to placing geotextile.

Sew or overlap adjacent strips a minimum of 12” at joints. Insert securing pins through both strips of overlapped geotextile at minimum intervals of 3 feet, but no closer than 2 inches to each edge, to prevent the geotextile from being displaced.

Have the installed geotextile approved by the CO prior to setting the geocells.

272.06  Geocell Installation.  Furnish the CO with product literature and certification as required in Section 106.03 for review and approval 7 days prior to installation.  When requested by the CO, furnish a sample of the geocell from each lot for verification testing.

Place the geocell sections directly on the prepared subgrade.  Expand the geocell sections into position at the grades and lines as shown on the plans. Hold the expanded geocell sections with suitable “stretcher frames”, steel stakes driven inside selected outer cell walls, or other similar methods as allowed by the manufacturer prior to filling.  Ensure that the individual cells have expanded to the minimum dimensions required by the manufacturer.  If necessary, field cut sections as per the manufacturer’s recommendations to the lines shown on the plans.

Connect geocell panels in accordance with the manufacturer’s recommendations.

272.07 Infill Placement.  Furnish the CO with the manufacturer’s specific recommendations for backfilling 7 days prior to placement of the geocells.

Place coarse granular backfill meeting Subsection 703.03 into the expanded cells with equipment appropriate for the site conditions such as a backhoe or a front-end loader. Do not drop infill material more than 3 feet to avoid damage or displacement of the cell walls.

Overfill the geocell cells and level to a minimum of 2 inches above the top of the cell walls.  A front-end loader may be used to place the infill provided that it only traffics above geocell sections that have been filled and covered with the minimum 2 inches of additional material.  Compact the infill material with a vibratory plate compacter.  Operate compaction equipment over the full width of the geocell. Make at least three complete passes or until visible deformation of the infill ceases.   Grade the surface to be ½ inch above the top of the cells.  Ensure that the cell walls are not exposed after fine grading is completed.

Use the geocell manufacturer’s specific recommendations for backfilling if they are more stringent than stated above.

272.08 Acceptance.  Geotextile will be evaluated under Subsections 106.02 and 714.01.

Material for geocell will be evaluated under Subsections 106.2 and 106.03.

Granular backfill material will be evaluated under Section 106.02 and 106.04.

Measurement

272.09 Method. Measure the items listed in the bid schedule according to Subsection 109.02 and the following.

Measure geocell by the square yard in place, exclusive of wastage.

Payment

272.10 Basis.  The accepted quantities will be paid for at the contract price per unit of measurement for the Section 272 pay items listed in the bid schedule.  Payment will be full compensation for the work prescribed in this Section. See Subsection 109.05.

The cost for furnishing and placing the course granular backfill required in Sections 207, 208, and 209 for geocell infill is incidental to this pay item and no separate payment will be made.  The cost for furnishing and placing geotextile for the geocell installation is incidental to this pay item and no separate payment will be made.

# 302 - Minor Crushed Aggregate

302.04_National_2_25_2019

Add the following to Subsection 302.04 and 302.04(a:)

## 302.04 Placing Crushed Aggregate.

Written approval of the surface is required before placing aggregate.

- Roadway aggregate.

For pit run or grid-rolled material, furnish material smaller than the maximum size, no gradation will be required otherwise. After processing on the road, remove all oversize material from the road and dispose as directed by the CO.

# 553A – Precast Concrete Structures

553A_Project_1_31_2024

Add Section 553A with the following:

## Section 553A. — Precast Concrete Structures

Description

553A.01 Work. Construct precast concrete members. In addition, manufacture, test materials for, transport, store, and install all precast concrete portions except piling, and perform all necessary grouting, welding, or other connections. Furnish precast concrete members complete and in place, including all concrete reinforcing steel and incidentals connected therewith.

Materials

553A.02 Requirements. Provide materials that meet the requirements specified in the following subsections:

High-Strength Nonshrink Grout ……………………725.40

Mortar …………………………………………………………725.41

Reinforcing Steel ………………………………………… 709.01

Sealants, Fillers, and Seals ……………………………712.01

Structural Concrete ………………………………………552

Structural Steel …………………………………………….717.01

Provide precast concrete members of the size, shape, strength, air content, and finish that are SHOWN ON THE DRAWINGS. Precast concrete members must be manufactured by a plant with one of the following certifications:

- Precast / Prestressed Concrete Institute (PCI)

  - Bridge 1, Precast Bridge Products (no prestressed reinforcing).

  - Commercial 1, Precast Concrete Products (no prestressed reinforcing).

- National Precast Concrete Association (NPCA)

  - Precast

- American Concrete Pipe Association (ACPA)

  - QCast

Submit a copy of the transmittal letter of the latest PCI, NPCA or ACPA inspection/certification with the shop drawings.

In lieu of the industry certifications shown above, Contractor shall retain a professional engineer to provide quality assurance for the work by inspecting and certifying in writing the concrete members are constructed in accordance to the specification and shall include but not limited to:

- Shop drawing review.

- Concrete member dimensions.

- Concrete mix design.

- Aggregate sources and test results.

- Steel reinforcing placement.

- Concrete curing and strength test results.

- Concrete material certifications.

- Placement mixing, delivery and sampling.

Certification of the above shall be received by the CO prior to shipment and installation at the job site.

Perform all sampling, testing, and inspection necessary to ensure quality control of the component materials and the concrete. Sample and test for quality control and acceptance testing in accordance with the AASHTO or ASTM test methods prescribed in Section 552.

Maintain adequate records of all inspections and tests. Keep records that indicate the nature and number of observations made, the number and type of deficiencies found, the quantities approved and rejected, and the nature of any corrective action taken.

Construction

553A.03 Performance. Construct precast concrete structural members in accordance with the following sections and subsections, as applicable:

Reinforcing Steel ……………………………………………….... 554

Storing, Transporting, & Erecting ………………………... 553.09

Structural Concrete ……………………………………………… 552

Submit four sets of shop drawings to the CO for approval, including the concrete mix design for each class of concrete proposed for use, a minimum of 21 days before fabrication of the precast member(s).

553A.05 Handling, Transporting, & Erecting. Provide additional reinforcement, as needed, to meet the requirements of handling, transporting, and erecting precast members.

553A.06  Acceptance.  Reinforcing steel, anchor devices, elastomeric bearings, and material for concrete and grout will be evaluated under Subsection 106.03.  Furnish production certifications for hydraulic cement and reinforcing steel.

Concrete for precast concrete members will be evaluated under Subsections 106.02, 106.03, and 106.04.

Construction of precast concrete members will be evaluated under Subsections 106.02 and 106.04.

Reinforcing steel will be evaluated under Section 554.

Falsework and forms will be evaluated under Section 562.

Measurement

553A.07  Measure the Section 553A items listed in the bid schedule according to Subsection 109.02 and the following as applicable.

Do not measure reinforcing steel, concrete, anchorages, plates, nuts, and other material contained within or attached to the unit for precast concrete structural members.

Payment

553A.08  The accepted quantities will be paid at the contract price per unit of measurement for the Section 553A pay items listed in the bid schedule.  Payment will be full compensation for the work prescribed in this Section.  See Subsection 109.05.

# 555 – Steel Structures

555_ Project_1_31_2024

## 555.01 Description

Delete this section and replace with the following:

This work consists of the design, fabrication, delivery and installation of a shop assembled prefabricated steel bridge superstructucture complete with a corrugated steek deck system, bearings, rail and other ancillary items as shown in the Drawings.

The bridge will be designed and configured to provide a full bolt-together design. Each module shall utilize more than one girder to eliminate a “Fracture Critical” designation. Field or shop splices of the girders is not allowed.

Girder diaphragms, stiffeners, and other attachments are not shown on plans and shall be designed by supplier.

Live Load Deflection: Calculation of dead and live load deflection is required. Live load deflection of the primary members should be limited to the L/500 span-to-deflection ratio.

Back Walls: The back walls should be approved, designed, and supplied by the prefabricated bridge supplier to ensure conformance with design parameters and appropriate fit-up. The back walls shall be constructed of a structural steel frame with intermediate supports and a minimum of 16 gauge corrugated galvanized steel to facilitate a simple bolt-on connection to the girder ends/end diaphragms. Backwalls shall be painted with Corothane I, Coal Tar, (Black). Backwalls shall continue at full depth including the height of the side dams as shown on the plans.

Bearing System: The bearing system shall consist of a steel sole plate system with elastomeric pads. The bearing system should provide for expansion and contraction of the bridge throughout the design temperature range. Complete bearing system shall be provided with anchor bolts. Supplier is required to complete final design calculations to verify proposed bearing system is adequate for the final superstructure.

Structural Decking: Decking to be 4.25” x 12” galvanized steel structural decking designed to accommodate AASHTO LRFD design loads (9-gauge minimum). Decking to be welded to top flange of girders. Welds to be treated as recommended by the supplier.

Bridge Rail: Shall be as shown in the Drawings.

## 555.18 Erection

Add the following to the end of paragraph (a) Handling and storing material:

Each bridge module shall be designed and supplied with a minimum of 4 integral lifting lugs to facilitate safe handling and placement of the bridge module. Extreme care shall be exercised in handling and moving steel modular bridge sections.  Modular units should be transported in an upright position and the points of support and directions of the reactions with respect to the members shall be approximately the same during transportation and storage as when the member is in its final planned position.  Care shall be taken during storage, hoisting, and handling of the modular units to prevent damage. Lifting of steel modular sections shall be done only by use of the supplier design devices and lifted as recommended by supplier. Units damaged by improper storage or handling by the Supplier/Contractor shall be replaced by the Supplier/Contractor at their expense.

# 617 - Guardrail

617.00_Project_1_31_2024

Delete subsections 617.02 through 617.10 and replace with the following:

Install all guardrail components in accordance with the Idaho Transportation Department Standard Specifications for Highway Construction, current edition.

Submit four sets of shop drawings to the Owner for approval a minimum of 21 days before fabrication.

Measurement and Payment for the guardrail work items will be in accordance with the FP-14 Specifications.

# 622 – Rental Equipment

622.01_Regional_5_1_2018

Add the following to Subsection 622.01

## 622.01 Description.

Work is to correct minor site discrepancies not noted in the contract documents that occurred between award of the contract and implementation of the work needed to result in a complete project. Examples of work may include, but not limited to:

- Excavating and placing embankment;

- Slide removal;

- Drainage and roadway repair;

- Haul and placement of material such as rocks, logs, or debris; or;

- Sign or gate installation.

# 625 – Turf Establishment

625_Project_1_31_2024

Add the following after the last paragraph of the subsection 625.03:

## Subsection 625.03

Conserved Topsoil and Vegetated Soil Mats. As approved by the owner; conserve riparian vegetation, vegetated soil mats, and topsoil from excavation and embankment areas. Stockpile conserved riparian vegetation, vegetated soil mats, and topsoil in low windrows immediately beyond the rounding limits of cut and embankment slopes or in other approved locations. Separate from other excavated material.  Water soils mats as necessary to ensure transplant success.

Delete Subsections 625.05, 625.06, 625.08

## Delete Subsections 625.05, 625.06, 625.08

Add the following after subsection (b) of 625.07

## Subsection 625.07

Application Methods for Seed:

Apply seed by the Dry Method.  The kind of seed to be furnished and the amounts to be applied in terms of pure live seed shall be as follows:

Quantity of Pure Live Seed

Common Name	Scientific Name	(Pounds/ Acre)

Blue Wildrye	Elymus glaucus	8

Annual Rye		6

Bromar Mountain Brome	        Bromus Marginatus	10

Canbar Canby’s Bluegrass      	Poa Canbyi	2

Total		26 	Pounds/ Acre

Pounds of seed to be furnished per acre shall be obtained by dividing the pounds of pure live seed (PLS) required per acre by the product of the percent purity & percent germination.

Example:	(5 lbs. PLS/acre) = 6.55 lb.

(0.90 x 0.85)			where purity = 90% & germination = 85%

Seed Certification:

Certified, blue-tagged seed shall be used where a named variety or cultivar is specified.  Blue Tags that are removed to mix or spread the seed will be saved and provided to the Owner.  All seed purchased will be certified free of seeds from weeds listed on the current “All States Noxious Weeds List.”

# 626 – Plants, Trees, Shrubs, Vines and Groundcovers

626.00_Project_1_31_2024

Delete Section 626 and replace with the following:

Description

626.01  This work consists of furnishing or excavating on site, transporting and re-planting trees, shrubs, vines groundcovers, and other native plants with machinery.

Materials

626.02  Existing plant material will be made available within 500 feet of project site for re-planting on newly constructed embankment slopes, riprap, and stream channel banks. Do not excavate plant materials unless the Contractor’s operations will permit re-planting within 1 hour.

Construction Requirements

626.03  General.   Do not plant in frozen ground, when snow covers the ground, or when the soil is over saturated, extremely dry, or is otherwise unsatisfactory for planting.

Plant clumps shall not be excavated from critical locations, riparian areas, along streams, areas that may be prone to future erosion, or as determined by the Owner.

When excavating plants contractor shall leave minimum spacing of 10’ to 20’ between removals. Excavated plant areas shall have holes refilled with good quality native material.  Pack soil firmly into hole.

The excavated plant shall have the entire root system, and native dirt clump, including duff layer to establish a healthy growing condition. Plants shall be healthy, and growing vigorously.

Loosen soil at the sidewalls and bottom of plant pit to a sufficient depth before setting the plant. Remove all weeds, roots and other unsuitable material from the planting site. Remove air pockets from around the root mass when planting. Spacing of clump plantings shall be determined by the Owner.

Keep all plant material moist and exercise care to prevent damage to bark, branches, and root systems. Employ all necessary means to preserve the plants in a healthy growing condition during plant establishment period.

626.06   Acceptance. Planting of trees, shrubs, and other native plants will be evaluated under Subsection 106.02.

Measurement

626.05 Measure Section 626 items listed in the bid schedule according to Subsection 109.02.

Payment

626.06 The accepted quantities will paid at the contract price per unit of measurement for section 626 pay items listed in the bid schedule. Payment will be full compensation for the work prescribed in this section. See Subsection 109.05.

# 648 - Stream Simulation

648.00_National_10_23_2019

Add Section 648:

## Section 648. — STREAM SIMULATION

Description

648.01 This work consists of placing rock and fill to simulate a natural streambed, profile and cross section though road stream crossings.  The placement of channel rock for: fish rest stop, rock bands, rock weirs, stream bank rocks, and other in stream rock structures, is included within this specification.

Material

648.02 Conform to the following Subsections.

| Backfill Material | 704.03 |
| --- | --- |
| Stream Bed Simulation Material | 705.08 |
| Channel Rock | 705.08 |

Construction Requirements

648.03 General.  Place streambed simulation material on a prepared surface to form a well-graded, low permeability mass, similar in appearance and texture to the natural streambed.  Do not drive metal track or rubber tired equipment directly on metal or concrete structure surfaces.

648.04 Placed Streambed Simulation Material and Channel Rock.

(a) Method A, Machine Placed.  Place stream simulation material in one or more layers with a layer depth not exceeding 8 inch depth.  Place stream simulation material by methods that do not cause segregation or damage to the prepared surface.  Place or rearrange individual rocks by mechanical methods to obtain a compact low permeability mass matching streambed simulation details.  Fill voids before placing the next lift and compact each layer until there is no visible evidence of further consolidation.  Place channel rock, rock bands, rock weirs, stream bank rock, and other in stream rock structures as designated.

648.05 Streambed Surface.  Fill all voids in the streambed surface left during placement of channel rock and streambed simulation material with backfill material.  Use water pressure, metal tamping rods, and similar hand operated equipment to force material into all surface voids.

648.06 Acceptance.  Placing streambed simulation material will be evaluated under Subsections 106.02 and 106.04.

Measurement

648.07 Measure the items listed in the bid schedule according to Subsection 109.02.

Payment

648.08 The accepted quantities, measured as provided in Subsection 109.02, will be paid at the contract unit price per unit of measurement for Section 648 pay items listed in the bid schedule. Payment will be full compensation for the work prescribed in this Section. See Subsection 109.05

# 703 - Aggregate

703.03_ Project_1_31_2024

Add the following to Subsection 703.03:

## 703.03 Granular Backfill.

(c) Coarse Granular Backfill.  Furnish backfill material that consists of clean, hard durable particles or fragments of crushed stone, crushed slag or crushed gravel meeting the gradation shown below.

| Sieve Size | Percent Passing |
| --- | --- |
| 1 inch | 100 |
| ¾ inch | 75 to 100 |
| No. 4 | 0 to 60 |
| No. 40 | 0 to 50 |
| No. 200 | 0 to 5 |

703.05_National_2_25_2019

Delete 703.05 and replace with the following:

## 703.05  Subbase, Base, Surface Course, and Screened Aggregate.

(a) Subbase or base aggregate.  Furnish hard, durable particles or fragments of crushed stone, crushed slag, or crushed gravel conforming the following:

(1) Gradation			Table 703-2

(2) Liquid limit, AASHTO T 89			25 max.

(3) Plastic limit, AASHTO T 90			Nonplastic

(4) Los Angeles abrasion, AASHTO T 96			40% max.

(5) Sodium sulfate soundness loss (5 cycles),			12% max.

AASHTO T 104

(6) Durability index (coarse), AASHTO T 210			35 min.

(7) Durability index (fine), AASHTO T 210			35 min.

(8) Fractured faces, ASTM D 5821			50% min.

(9) Free from organic matter and lumps or balls of clay

Do not use material that breaks up when alternately frozen and thawed or wetted and dried.

Obtain the aggregate gradation by crushing, screening, and blending processes as necessary.  Fine aggregate, material passing the No. 4 sieve, shall consist of natural or crushed sand and fine mineral particles.

(b) Surface course aggregate.  Furnish hard, durable particles or fragments of crushed stone, crushed slag, or crushed gravel conforming the following:

(1) Gradation			Table 703-3

(2) Liquid limit, AASHTO T 89			35 max.

(3) Plastic Index, AASHTO T 90

a) If the percent  passing the No. 200 sieve is less than 12%		2 to 9

b) If the percent passing the No. 200 sieve is greater than 12%	Less than 2

(4) Los Angeles abrasion, AASHTO T 96				40% max.

(5) Sodium sulfate soundness loss (5 cycles),				12% max.

AASHTO T 104

(6) Durability index (coarse), AASHTO T 210				35 min.

(7) Durability index (fine), AASHTO T 210				35 min.

(8) Fractured faces, ASTM D 5821				75% min.

(9) Free from organic matter and lumps or balls of clay

Do not use material that breaks up when alternately frozen and thawed or wetted and dried.

Do not furnish material that contains asbestos fibers.

Obtain the aggregate gradation by crushing, screening, and blending processes as necessary.  Fine aggregate, material passing the No. 4 sieve, shall consist of natural or crushed sand and fine mineral particles.

(c) Screened aggregate – Furnish hard, durable particles or fragments of stone, slag, or gravel conforming the following:

(1) Gradation			Table 703-16

(2) Plastic Index, AASHTO T 90				Less than 9

(3) Los Angeles abrasion, AASHTO T 96			55% max.

(4) Free from organic matter and lumps or balls of clay.

Do not use material that breaks up when alternately frozen and thawed or wetted and dried.

Obtain the aggregate gradation by crushing, screening, and blending processes as necessary.

Delete Table 703-2 and replace with the following:

| Table 703-2 Target Value Ranges for Subbase and Base Gradation | Percent by Mass Passing Designated Sieve (AASHTO T 27 and T 11) | Grading Designation | E (Base) |  |  |  |  | 100 |  | 62 – 90 (6) | 36 – 74 (6) | 12 – 26 (4) | 4.0 – 7.0 (3) |  | ( ) The value in the parentheses is the allowable deviation () from the target values. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | D (Base) |  |  |  | 100 | 86 – 100 (6) |  | 51 – 82 (6) | 36 – 64 (6) | 12 – 26 (4) | 4.0 – 7.0 (3) |  |  |
|  |  |  | C (Base) |  | 100 |  | 80 – 100 (6) | 64 – 94 (6) |  | 40 – 69 (6) | 31 – 54 (6) |  | 4.0 –7.0 (3) |  |  |
|  |  |  | B (Subbase) |  | 100 | 97 – 100 |  |  |  |  | 40 – 60 (8) |  | 4.0 – 12.0 (4) |  |  |
|  |  |  | A (Subbase) | 100 | 97 – 100 |  | 65 – 79 (6) |  | 45 – 59 (7) |  | 28 – 42 (6) | 9 – 17 (4) | 4.0 – 8.0 (3) |  |  |
|  | Sieve Size |  |  | 2½ inch | 2 inch | 1½ inch | 1 inch | 3/4 inch | 1/2 inch | 3/8 inch | No. 4 | No. 40 | No. 200 |  |  |

Delete Table 703-3 and replace with the following:

| Table 703-3 Target Value Ranges for Surface Gradation | Percent by Mass Passing Designated Sieve (AASHTO T 27 and T 11) | Grading Designation | U |  |  | 100 |  | 71 – 90 (6) | 50 – 68 (7) | 34 – 51 (6) |  | 19 – 30 (5) | 8.0 – 15.0 (4) |  | ( ) The value in the parentheses is the allowable deviation () from the target values. If the plasticity index (PI) is greater than 0, the TV range for the No. 200 sieve size is 8-12 (4). |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | T |  | 100 |  | 71 – 91 (6) |  | 43 – 60 (7) | 30 – 46 (6) |  | 16 – 28 (5) | 8.0 – 15.0 (4) |  |  |
|  |  |  | S | 100 | 72 – 92 (6) |  |  | 51 – 71 (6) | 36 – 53 (7) | 26 – 40 (6) |  | 14 – 25 (5) | 8.0 – 15.0 (4) |  |  |
|  |  |  | H |  |  | 97 - 100 |  | 80 – 92 (6) | 58 – 70 (7) |  | 28 – 40 (6) | 16 – 26 (5) | 9.0 – 14.0 (4) |  |  |
|  |  |  | G |  | 100 | 97 - 100 |  | 70 – 80 (6) | 51 – 63 (7) |  | 28 – 39 (6) | 19 – 27 (5) | 10.0 – 16.0 (4) |  |  |
|  |  |  | F | 100 | 97-100 | 76-89 (6) |  | 56-68 (6) | 43-53 (7) |  | 23-32 (6) | 15-23 (5) | 10.0-16.0 (4) |  |  |
|  | Sieve Size |  |  | 1 1/2 inch | 1 inch | 3/4 inch | 1/2 inch | 3/8 inch | No. 4 | No. 8 | No. 16 | No. 40 | No. 200 |  |  |

Add Table 703-13:

Table 703-13

Gradation Requirements for Screened Aggregate

| Sieve Size | Percent by Mass Passing Designated Sieve (AASHTO T 27 and T 11) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Grading Designation |  |  |  |  |  |  |
|  | L | M | N | O | P | Q | R |
| 6 inch | 100 | 100 |  |  |  |  |  |
| 4 inch |  |  | 100 | 100 |  |  |  |
| 3 inch |  |  |  |  | 100 | 100 |  |
| 2 inch |  |  |  |  |  |  | 100 |
| No. 4 |  | 15-45 |  | 15-45 |  | 15-45 |  |

# 705 - Rock

705.02_National_2_25_2019

Add the following Class to Table 705-1 in Subsection 705.02:

## 705.02 Riprap. Table 705-1.

| Table 705-1 Gradation Requirements for Riprap(1) |  |  |  |
| --- | --- | --- | --- |
| Class | % of Rock Equal or Smaller by Count, DX | Range of Intermediate Dimensions,(2) inches (millimeters) | Range of Rock Mass,(3) pounds (kilograms) |
| 0 | 100 | 6 – 8 (150 –200) | 17 – 41 (8 – 19) |
|  | 85 | 5 – 6 (150 – 150) | 10 – 17 (5 – 8) |
|  | 50 | 2 – 5 (50 – 125) | 0.6 – 10 (0.3 – 5) |
|  | 15 | 0 – 2 (0 – 50) | 0 – 0.6 (0 – 0.3) |

705.08_National_2_25_2019

Add Subsection 705.08:

## 705.08 Streambed Simulation Rock.

(a) Simulation Material.  Furnish a mixture of soil, gravel, cobble, and boulders to simulate a natural streambed.  The cobbles and boulders should be hard, durable rock that conforms to test values in 705.02.

Table 705-4

Gradation requirements for Streambed Simulation Material (inches or sieve size)

| Bed Class | 100% passing | 84% passing | 50% passing | 16% passing | 10% passing |
| --- | --- | --- | --- | --- | --- |
| 2 | 5 | 2 | 3/4 | 1/4 | No. 10 |
| 4 | 10 | 4 | 1 3/4 | 1/2 | No. 10 |
| 6 | 14 | 6 | 2 1/2 | 3/4 | No. 10 |
| 8 | 22 | 8 | 3 | 1 | No. 10 |
| 10 | 24 | 10 | 4 | 1 | No. 10 |
| 12 | 30 | 12 | 5 | 1 1/2 | No. 10 |
| 14 | 36 | 14 | 6 | 1 3/4 | No. 10 |
| 16 | 42 | 16 | 7 | 2 | No. 10 |
| 20 | 48 | 20 | 8 | 3 | No. 10 |
| 24 | 60 | 24 | 10 | 3 | No. 10 |
| 36 | 72 | 36 | 14 | 4 | No. 10 |
| 48 | 96 | 48 | 18 | 6 | No. 10 |

(b) Streambed Channel Rock.  Furnish hard durable rock that is resistant to weathering and water action, free of organic or other unsuitable material, similar in color to those in the area, and at least as angular as that found in the natural stream channel.  Do not use shale, rock with shale seams, or other fissile or fissured rock that may break into smaller pieces in the process of handling and placing.  Conform to test values in 705.02.

Table 705-5

Gradation Requirement for Channel Rock (CR)

| Class | Mass (Pounds) | Approximate Cubic Dimension (inches) |
| --- | --- | --- |
| CR - 0 | 12 - 90 | 6 - 12 |
| CR - 1 | 90 - 300 | 12 - 18 |
| CR - 2 | 300 - 700 | 18 - 24 |
| CR - 3 | 700 - 1350 | 24 - 30 |
| CR - 4 | 1350 - 2400 | 30 - 36 |
| CR - 5 | 2400 - 3700 | 36 - 42 |
| CR - 6 | 3700 - 5500 | 42 - 48 |
| CR - 7 | 5500 - 7900 | 48 - 54 |
| CR - 8 | 7900 - 10800 | 54 - 60 |
| Note: Mass / Pounds of channel is based on a sphere of the approximate cubic dimensions composed of granite. Mass will vary with rock type. Inspection should be performed by using the cube root of the A axis * B axis * C axis of each piece. |  |  |

# 736 – Geocell

736.00_ Project_1_31_2024

Add Section 736 with the following:

## Section 736. — GEOCELL

736.01 Geocell. Furnish geocell material consisting of sheet strips fabricated from high-density polyethylene (H.D.P.E.), connected in series at off-set, full-depth ultrasonic seams aligned perpendicular to the longitudinal axis of the strips.  When expanded, the interconnected strips form the walls of a flexible, three-dimensional cellular confinement structure into which the specified infill material is placed.

736.02 Requirements. Furnish geocells consisting of polyethylene material treated to resist ultraviolet degradation and conforming to the requirements shown in table 736-1.

| Table 736-1 – requirements for geocells. |  |  |
| --- | --- | --- |
| Density | ASTM D 1505 | 0.935 to 0.965 g/cm3 (58.4 to 60.2 pounds per cubic foot). |
| Environmental Stress Crack Resistance | ASTM D 1693 | 3000 hours |
| Strip Sheet Thickness | ASTM D 5199 | 1.27 mm (50 mil), minus 5 percent, plus 10 percent. Determine thickness in the flat before any surface texturing or other surface disruption. |
| Short-term peel strength | U.S. Army Corps of Engineers Technical Report GL-86-19, Appendix A | 2135 N (480 pound) minimum for 152 mm (6.0 inch) depth cell |
| Seam Hang Strength | 101.6 mm (4”) weld joint supporting load of 72.5 kg (160 pounds) or 101.6 mm (4”) weld joint supporting load of 72.5 kg (160 pounds) while undergoing temperature change from 23O C to 54O C (74O F to 130O F) on 1 hour cycles. | 30 days minimum 7 days minimum |